Meeting Minute

Feb 03, 2014

# Participation

* Arthur, Charles, Leon, Sean

# Main Tasks

* Simply introduce the current progress of app development
* Determine basic scope of our development
* Push some ideas or problems about our development
* Schedule next week and overall development
* Clear tasks and deliver tasks

# Result

* We will meet from 6 pm to 7 pm every Monday for making plan and exchange progress information.
* On Friday afternoon every week, from 1:30 pm, members should seat together to code, share, discuss and do other necessary work.
* Our application should be usable, functionality and fancy. Before the end of this semester, we should complete the development of Android client and server program.

# Task for next week

* Arthur – Read the server part of Kelly’s code and share basic web server and PHP knowledge.
* Charles – Contact with Ben and prepare our meeting with Ben.
* Leon -- Learn about Git/GitHub and prepare for sharing it on Friday.
* Sean – Prepare for introducing our current application structure and basic Android development knowledge.
* Overall – Figure out any ideas, suggestion and imagination about our application. Note: ideas and any other suggestions should be complete enough.